To: Bob Spoerl

2549 Richmond Road - Ste 2

Lexington, KY 40509

(614)-288-5882

FAX (614)-985-8042

From: Mettler-Toledo, Inc – North America

Date: 7-5-09

As a result of the conditions at static scale at the I-94 Weigh Station at Kenosha we submit the following pricing to go along with the concrete repair of the deck.

This proposal covers our pricing for equipment, materials, and labor for the work detail below.

# EQUIPMENT AND INSTALLATION FOR KENOSHA I-94 CONCRETE WORK

By Mettler Toledo

DUMMY CELL INSTALLATION & REMOVAL

- Trip 1 – 2 technicians one day of work to install Dummy Load Cells for protection of existing load cells while concrete work is done on 1 deck.

- Trip 2 – 2 technicians and Heavy Duty Test Truck, one day of work to remove Dummy Load Cells, re-install existing load cells, and calibration of scale after concrete work is done.

NOTE:  If other scale repair work is done at the same time, work can be done at the same time saving money on travel charges.

METTLER TOLEDO’S PRICE		$3,291.00

For any questions or more information, please contact me.

Regards,

Jess Helmlinger

EQUIPMENT AND INSTALLATION FOR KENOSHA I-94 CONCRETE WORK

By Mettler Toledo

DUMMY CELL INSTALLATION & REMOVAL

- Trip 1 – 2 technicians one day of work to install Dummy Load Cells for protection of existing load cells while concrete is done on 1 deck.

- Trip 2 – 2 technicians and Heavy Duty Test Truck, one day of work to remove Dummy Load Cells, re-install existing load cells, and calibration of scale after concrete work is done.

NOTE:  If other scale repair work is done at the same time, work can be done at the same time saving money on travel charges.