NORTHWEST REGION FINAL PROJECT CHECKLIST

| PROJECT ID: |  |  |  |  |  | FEDERAL ID: |  |  |  |  |  |  |  | CONTRACT ID: |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COUNTY: |  |  |  |  |  |  |  | HIGHWAY: |  |  |  |  |  |  |  |  |  |  |
| NAME OF ROAD: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF WORK: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT LEADER: |  |  |  |  |  |  | PROJECT MANAGER: |  |  |  |  |  |  |  | PROJECT SUPERVISOR: |  |  |  |
| CONTRACTOR: |  |  |  |  |  |  |  |  |  |  |  | LETTING DATE: |  |  |  |  |  |  |
| PRE-CON DATE: |  |  |  |  |  |  | PRE-CON TIME: |  |  |  |  |  | CONFERENCE HELD AT: |  |  |  |  |  |

This form is to be included in the project field records when they are submitted to the project manager.

Finals are to be completed in accordance with Chapter 1 & 2 of the Construction and Materials Manual, plus the following:

| Number | Item |  | Date | Initials |
| --- | --- | --- | --- | --- |
| 1 | R/W marker post placement - Checked |  |  |  |
| 2 | Clean up of R/W areas used by contractor for field offices, equipment, storage, etc. – Checked |  |  |  |
| 3 | Project construction signs and posts removal – Checked |  |  |  |
| 4 | Stationing & location of all private entrances - Submit to NWR Operations Engineer |  |  |  |
| 5 | Explanation of Variation of Quantities (Form EC269) – Complete in FieldManager & print from FIT. |  |  |  |
| 6 | Piling Record (Form DT1315) & Pile Driving Data (DT1924) - Complete & place in final records. (Copy in Pantry folder). |  |  |  |
| 7 | Completion Certificate (Form DT1582) - Completed by Contract Specialist when final estimate sent. |  |  |  |
| 8 | NWR Certification of Materials Used on Highway Project (Form DT1310) – Complete in MIT & submit to NWR Materials Specialist. |  |  |  |
| 9 | All QMP Pavement Records - Submit to Cheryl Lowney (Superior) (including concrete & asphalt mix designs) |  |  |  |
| 10 | Warranty Bond (if applicable) – Enter dates in FIT. |  |  |  |
| 11 | Materials Log, Test Reports & Certifications - Submit to NWR Materials Specialist. |  |  |  |
| 12 | No Passing Log – Submit 1 copy to NWR Pavement Marking Coordinator. |  |  |  |
| 13 | Field Manager / FIT Data – Enter, merge & send. |  |  |  |
|  | INCLUDING: (Enter NA as appropriate) |  |  |  |
|  |  | All Contract Work Completed Date – Enter in FieldManager |  |  |
|  |  | Open to Traffic Date – Enter in FieldManager |  |  |
|  |  | Time Charges Stop Date - Enter in FieldManager |  |  |
|  |  | Contract Refresh after Final Estimate – Done in FieldManager |  |  |
|  |  | Construction Status Change Notice – Done in FieldManager |  |  |
|  |  | Report of Contractors Performance - Enter in FieldManager. Print out, sign & put in final records. |  |  |
|  |  | Explanation of Variation of Quantities - Enter in FieldManager. |  |  |
|  |  | Design Quality Index – Entered in FIT. |  |  |
|  |  | Structure Data - Entered in FIT (if applicable). Warranty Data – Entered in FIT (if applicable). |  |  |
|  |  | End Date for all Traffic Restrictions / Closures – WisLCS. |  |  |
|  |  | Contact Contract Specialist to verify if FieldManager / FITS contract information can be removed from computer. |  |  |

| Number | Item |  | Date | Initials |
| --- | --- | --- | --- | --- |
| 14 | Project Field Records - Submit to Contract Specialist.. |  |  |  |
|  | INCLUDING: (Enter NA as appropriate) |  |  |  |
|  |  | Progress Reports |  |  |
|  |  | Approved Contract Change Orders with background information |  |  |
|  |  | Tickets - asphalt, base course, etc. with daily total computations by, checked by |  |  |
|  |  | Construction Estimates |  |  |
|  |  | Computation Sheets, with computations by and checked by completed |  |  |
|  |  | Project Diaries – Printed from FieldManager & put in binder. |  |  |
|  |  | Staking Diaries |  |  |
|  |  | Field Diaries |  |  |
|  |  | Survey Control Diary |  |  |
|  |  | Correspondence |  |  |
|  |  | Shop Drawings Item History to Date |  |  |
|  | Note: Be sure to include all other pertinent information. |  |  |  |
| 15 | Northwest Region Structure Summary Form – (if applicable) Complete & submit to NWR Bridge Engineer. Copy in Pantry Folder. |  |  |  |
| 16 | Northwest Region Structure Bench Mark Location Form – (if applicable) Complete & submit to NWR Survey Coordinator. Copy in Pantry Folder. |  |  |  |
| 17 | As-built plan - Complete in accordance with Chapter 1.65.13.2 of the Construction and Materials Manual. |  |  |  |
|  |  | Submit electronic as-built on cd with final records in accordance to NW Region As-built instructions found in Pantry. |  |  |
|  |  | Submit hard-copy as-built with changed pages marked in accordane with CMM Chapter 1.65.13.2. |  |  |
|  |  | Use only Red to mark changes on both electronic & hard-copy as-built plan.. |  |  |
|  |  | Submit clean (unfolded, torn, etc.) copy with Finals packet. |  |  |
|  |  | As-built title sheet marked Warranty Project (if applicable) |  |  |
|  |  | Public utility (water and sanitary sewer) & storm sewer as-built plans – Submit to Maintaining Agency |  |  |
| 18 | Letter notifying prime contractor of project acceptance - Submitted to Prime Contractor by Contract Specialist Notify Contract Specialist as soon as project can be accepted.. |  |  |  |
| 19 | Material test reports - Submit to Central Office. |  |  |  |
| 20 | Final pay estimate - Approved by supervisor. |  |  |  |
| 21 | Contact Contract Specialist when final estimate sent & approved to see if FieldManager contract can be removed from computer. |  |  |  |
| 22 | Construction project numbers - Closed to charging |  |  |  |
| 23 | Post construction plan review meeting between Project Supervisor, Design Project Manager, Construction Project Manager & Prime Contractor (if applicable) |  |  |  |

| Important Dates: |  |  |
| --- | --- | --- |
|  | Item | Date |
|  | # Project opened to charging |  |
|  | Project started |  |
|  | Project completed |  |
|  | *Partial project acceptance |  |
|  | Final project acceptance |  |
|  | Agreement on final quantities |  |
|  | Finals completed |  |
|  | Project closed to charging |  |

| Cost Information: |  |  |
| --- | --- | --- |
|  | Initial Cost |  |
|  | Total CCO Cost |  |
|  | Overrun Cost |  |
|  | Underrun Cost |  |
|  | Final Cost |  |
|  | Construction Engineering Cost |  |
|  | % Construction Engineering Cost |  |
|  | Budgeted Construction Engineering Cost |  |
|  | Budgeted % Construction Engineering Cost |  |

General Comments: