Placing Asphaltic Mixtures after October 15th

Subsection 450.3.2.1(3) of the Standard Specifications states: “Do not place asphaltic mixture between October 15th and May 1st, regardless of temperature, without the engineer’s written approval or direction…”

Projects involving the possibility of placing asphaltic mixtures after October 15th should be reviewed to determine whether the placing should be allowed and/or directed, and who is at risk.

Contractor Liability:

- The contractor requests, in writing, to place asphaltic mixtures after October 15th.  This situation generally applies to contractor convenience or work necessary to complete stage construction.  If the department grants approval of this request, then the responsibility falls upon the contractor.  The final inspection will be deferred until May of the following year.

Department Liability:

B.  Conditions exist that require placement of asphaltic mixtures after October 15th for Department convenience.  The Department will then direct the contractor in writing to proceed with the work.  The Department will conduct final inspection and determine acceptance when the contractor completes placement.