# Items that must be completed

# Before a contractor can start work

- Contractor must have a fully executed Contract.

ALL the following items must be completed before the Central Office Bureau of Highway Construction Director can add his signature to the contract which completes full execution of the contract.***

- DBE Commitments turned in by the contractor and signed off by the DBE Office.

- Contract returned from the contractor with appropriate seals and signatures.

- The Performance & Payment Bond returned from the contractor with the contract with appropriate seals, signatures, and attachments.

- The governor puts his signature on the DT 25 form, which authorizes the contract to be approved by the BHC Director.

***When the contract has been fully executed, Central Office Bureau of Highway Construction will notify the Region Office, the Contractor, and WTBA.

- The following Contract Administration items must also be completed.

- Contractor must have a region approved Erosion Control Implementation Plan (ECIP)

- Contractor must have approved sublet request forms

- Contractor must have a region accepted work schedule

- Contractor must have completed the Preconstruction meeting with the region.

- Any other items required by contract before construction can begin (i.e. permits, public meetings, etc.)

- Region must issue a Start Notice to the contractor on all working day, calendar day, and completion date contracts.  Request for Notice to Start/Resume Work Order form is found in Pantry Software/SE Region.  Complete and submit to Karen Roberts: Karen.roberts@dot.wi.gov