# PRECONSTRUCTION MEETING AGENDA

# Wisconsin Department of Transportation

WS1030     5/2013

Project ID

Project Name

Location

Project Leader

1.	Introduction

A.	Purpose of meeting

B.	Review Agenda

C.	Distribute Attendance Roster

2.	General Project Information

A.	Description of proposed work

B.	Contract number/WisDOT Project ID/Federal Project No

C.	Contract Cost and Time

D.	Anticipated Starting Date

E.	Project construction issues

3.	Project Personnel

A.	WisDOT Personnel

a.	Area construction supervisor

b.	Engineer

c.	Inspectors

B.	Prime Contractor’s Personnel

a.	Superintendent

b.	Work supervisors

C.	Roles and Responsibilities

D.	Line of Communication (Line of Communication Form)

E.	Dispute Escalation

4.	Subcontractors

A.	Names of proposed subcontractors

a.	List of work operations to be sublet

b.	Names of authorized representatives plus work address and phone

B.	Sublet Request Forms

a.	WisDOT for approval:

b.	Need for WisDOT approval before start of work by subcontractors

C.	Line of communication: WisDOT, prime contractor, subcontractors

5.	Suppliers

A.	Names of proposed suppliers

a.	List of items to be supplied

b.	Names of authorized representatives, plus work addresses and phones

6.	Progress Meetings

A.	Frequency of Meetings

B.	Meeting location and time

C.	Expected attendance

7.	Public Relations

A.	Contact with news media

B.	Contact with local government officials

C.	Contact with abutting property owners

8.	Contract Administration

A.	Forms to be submitted by contractor

a.	Provide a separate list that shows the “when, to whom and how many”

b.	Furnish an initial supply of forms

B.	RFI Process

C.	Notice of Change and claims process

D.	Contract Features

a.	Special Provisions & clarifications

b.	Items of work

c.	Measurement, acceptance, and payment process

d.	Special measurement and acceptance procedures

E.	Special permits

F.	Progress payment process and frequency

G.	Field Office and Field Laboratory

a.	Delivery date

b.	Location and access

c.	Requirements

d.	Safety

e.	Sanitary and Health

f.	Equipment; computer

9.	Construction Work Schedule

A.	Overview by WisDOT

a.	Notice to Proceed Procedures

b.	Coordination with other projects, contractors, utilities, railroad

B.	Contractor’s work schedule

a.	Plan of work operations

b.	Time frame, hours of work, number of shifts

i.	WisDOT Form EC707 requirements

ii.	Advance notice required for extra shifts

c.	Anticipated Conflicts

10.	Major Work Operations

11.	Utility Coordination and Adjustments

A.	Utility agreements

B.	Utility work schedule

C.	Current status of work

D.	Anticipated Problems

12.	Right of Way

A.	Current status of agreements and commitments

a.	Agreements and commitments

i.	Buildings

ii.	Easements

iii.	Encroachment

iv.	Fences

v.	Firewood and timber

b.	Blue commercial signs: (see Removal of Specific Information Signs and Associated Posts special provision)

B.	Unsecured Parcels

a.	Anticipated secural date

C.	Notifying owners about conflicts

13.	Traffic Control

A.	Traffic Control Plan

a.	Detours and bypasses

b.	Road closings

c.	Access

i.	Through traffic

ii.	Local traffic, school buses, mail delivery

iii.	Non-vehicular traffic

iv.	Emergency vehicles

1.	Notify fire and police of road closings

B.	Holiday work restrictions

C.	Signing requirements

a.	Signing plan

i.	Conformance with MUTCD (State and Federal)

b.	Barricades

c.	Lights

d.	Arrow Boards

e.	Changeable/programmable message boards

f.	Maintenance Plan

i.	Name and phone of person responsible for 24-hour emergency service

g.	Advance warning signs

D.	Dust and Noise Control

a.	Haul roads

b.	Crushers

c.	Mixing plants

14.	Environmental Considerations

A.	Erosion Control Implementation Plan

B.	Erosion Control for the project

C.	Protection of environmental features

D.	Environmental Permits

15.	Ancillary Structures Inspections

A.	Overhead sign supports

B.	Sign bridges

C.	Traffic signal monotube poles (type 9,10,12, and 13 poles)

D.	High mast lighting poles

16.	Materials

A.	Sources and locations

a.	Contractor to submit list of suppliers ASAP

b.	Use of standard State form for reporting

B.	Testing and Certifications

a.	Establish list of all materials needing testing test reports and certifications;

i.	Catalog numbers, manufacturing details

b.	Establish needed lead time

C.	Acceptance procedures

D.	Rejected or Deficient Materials

E.	Pits, quarries, and waste area requirements

a.	Location of pits and quarries to be used for project

b.	State Historical Society requirements and procedures:

i.	Archaeological finds reported to SHSW

c.	Negotiations and royalties

d.	Establishing commercial status:

i.	Necessary permits

e.	Contractor’s obligations upon closing pit:

i.	Site restoration

f.	Marsh excavation disposal sites

i.	DNR restrictions

F.	QMP Process & Reporting procedures

G.	Identify the CDMP and WDMP

H.	Provide E-Guide to contractor

17.	Detours and Haul Roads

A.	Identification of routes

B.	Logging

a.	Local officials notified and allowed to attend

C.	Traffic Control

D.	Restrictions, noise & dust control

18.	Surveying

A.	Initial layout and data transfer

B.	Special staking information

a.	Offsets; how to mark and read stakes

19.	Safety

A.	Contractor’s Safety Plan

B.	Job-related injuries and how will they be handled

C.	Incident Management

D.	Emergency protocols and contacts

20.	Project Acceptance and Finals Process

A.	Final acceptance procedure and punch list

B.	Retainage

21.	Evaluations and Critiques

A.	Plan, specifications and special provisions

B.	Contractor and subcontractor

C.	Consultant

22.	DBE Involvement

A.	Project Goals

B.	Contractor’s approach for achieving goal

C.	Apprenticeship Program

23.	Labor and Wage Compliance Meeting

A.	Introduction of representatives:

a.	Contractor

b.	Subcontractor

c.	WisDOT; consultant (if applicable)

B.	Equal Employment Opportunity:

a.	Designation of EEO officers

i.	Prime contractor

ii.	Subcontractor

b.	Contract provisions

C.	Wage compliance:

a.	White sheet rates

b.	Fringe benefits

c.	Payroll reviews

D.	Postings:

a.	List of required documents

i.	State

ii.	Federal

E.	Required WisDOT forms; supply a quantity plus a sheet of explanation.

F.	Reviews by WisDOT:

a.	Field interviews with contractor personnel

G.	Responsibility of prime contractor for subcontractor actions