## Slide 1: Utility Conflict Documentation Report
Michael Baumann
Statewide Utility Engineer
North Central Region Construction Conference
Northcentral Technical College, Wausau, WI
February 19, 2020

## Slide 2: Overview of Presentation
Background
Purpose
2019 Report
2020 Report
2021 and Beyond
Questions

## Slide 3: Background
3D Utility Survey Data
FHWA National Utility Program Review
FHWA/WisDOT Contract Risk Assessment
WisDOT/WTBA Trans 220

## Slide 4: Purpose
WisDOT construction staff and WTBA
Utility delays not documented
Anecdotal evidence
Tool to document utility delays

## Slide 5: 2019 Report
4 regions on 7 projects
Various project types
All delays documented
General synopsis:
  Two main causes
  Two facility types
  Two main resolutions
  Affected controlling item
  All utility delays less than 5 hours

## Slide 6: 2020 Report
Revised the report
All contract modifications with “UC” reason code
30 to 40 projects
Various project types

## Slide 7: 2020 Report

## Slide 8: 2021 and Beyond
AASHTOWare
Evaluate which project types will be required to utilize
Analyze data
Evaluate potential solutions

## Slide 9: Questions
Michael Baumann
Statewide Utility Engineer
michael.baumann@ dot.wi.gov
(608) 219-5109