For use only on projects where the majority of the work is expected to be done at night due to operational restrictions on when lanes can be closed. See extensive Designer Notes.

1. Prosecution and Progress

*Replace standard spec 101.3, Working day definition, as follows:*

 Working day A 24-hour day beginning at 6:00 AM, except for 6:00 AM Saturday to 6:00 AM Monday, department-specified holidays, and the period from November 16 to March 31, both dates inclusive, on which weather or other conditions not under the control of the contractor will allow construction operations to proceed for at least 8 hours of the day with the normal working force engaged in performing the controlling item of work which would be in progress at this time.

*Replace standard spec 108.9.2 (4) item 1 with the following:*

1. 6:00 AM Saturday to 6:00 AM Monday and department-specified holidays.

ner-108-010 (20171213)