Insert this provision in lieu of the landmark reference monument item 621.0100 when monuments are present on your project. Starting with 2014 construction projects the NE Region will tie off and install all survey monuments instead of the contractor or county surveyor. See NE Region survey coordinator if you have further questions.

1. Survey Monument Coordination

The CONTRACTOR is to notify the Northeast Regional Survey Coordinator, Cormac McInnis 920-492-5638, at least 30 days before the beginning of construction activities. The Regional Survey Coordinator will then make the arrangements to have the Public Land Survey Monument and Landmark Reference Monuments tied out.

After the majority of construction is complete (before restoration) the CONTRACTOR is again to notify the Survey Coordinator that the site is ready for the replacement of the monuments. The Survey Coordinator will then make arrangements to have the Public Land Survey Monument and Landmark Reference Monuments reset.

ner-621-010 (20171213)