Date:

Project ID:

Title:

Highway:

County:

Supervisor:

Project Manager:

Designer(s):

To be Consulted: 	Yes/No?

- Introductions

- Location & Purpose and Need of Project

- FIIPs Improvement Concept Code

  - At Conceptual Scope:

  - Current (if different):

- Improvement Strategy: Choose one: Perpetuation, Rehabilitation, Modernization

- Results of the Safety Certification Process

Project Schedule/Estimate

- PS&E Date:

- Advanceable PS&E Date:

- LET Date:

- Advanceable Let Date:

- Final Scope Certification Date:

- Env. Document Date:

- DSR Date:

- Slope Intercept Date:

- Plat Recorded Date:

- DT1078 Submittal Date*:

|  | Date | Estimate** Construction (w/o delivery) | Estimate Right of Way | Estimate Utilities | Estimate Railroad |
| --- | --- | --- | --- | --- | --- |
| Conceptual Scope Approved: |  |  |  |  |  |
| Cost breakdown by category |  |  |  |  |  |
| FIIPS Estimate: |  |  |  |  |  |
| Cost breakdown by category |  |  |  |  |  |
| Current Estimate: |  |  |  |  |  |
| Cost breakdown by category |  |  |  |  |  |

*     - The date DT1078’s are sent to the utility companies

**   - State 3R projects – Inflate construction estimate by 2.5% per year to the LET Date

- Backbone and HISP projects – All estimates will be in current dollars

Current estimate in current dollars:

- Funding Participation and Local Agreements (SMMA & SMFA)

  - Status/Approval Date

- Change Management

- Project IDs Created for:

Real Estate:      Railroad:       Utilities:

Project Breakdown

- Preliminary Real Estate Needs: Number of Parcels and type

- Preliminary Plat Needs

- Driveway Access

- Bicycle/Pedestrian Accommodations (Existing conditions and anticipated)

- Pavements

- Soils

- Environmental Process

  - Preliminary Known Risks of the RBEST

  - Planned Agency Coordination (DNR, COE, Native Americans, Section 106 Screening Request Form, etc)

- Water Management

  - Storm Water Requirements

  - Waterways on the Project

- Structure Maintenance

  - Structure – WiSAMs Recommendation [Primary & Secondary if known]

  - Box Culverts

  - Sign Bridges

- Roadway Maintenance

  - Encroachments & Roadside Hazard Report

  - Storm Sewer Televising status

  - Culvert Pipes

  - Beam Guard and/or Cable Guard Condition & Grading.

  - Additional Maintenance Concerns (all improvements must be consistent with the improvement concept)

- Traffic Operations

  - OSOW, ITS, Signals, Lighting, Safety, Work Zone, Detours, Crosswalk Permits, Signing & Pavement Marking

- Utility Coordination

  - Utility Concerns

    - Is a follow up Utility meeting needed?

  - Utility Coordination Task List

  - DT1077’s & system map locations

- Railroad Coordination

  - Railroad within 1000’ of the project limits or an at-grade crossing on the detour?

  - Potential Railroad Impacts

- Survey Needs

- Public Involvement

  - Number of PIMs Required

  - Anticipated Dates of Upcoming PIMs

- Discuss Comments Made Prior to Meeting

  - Comments the Designer Disagrees With

  - Comments that Require Further Study

- Additional Comments/Concerns

Responses to Section Comments Due Date:

Action Items:

Project Data

|  | Existing Conditions | Proposed | Remarks/Comments |
| --- | --- | --- | --- |
| Design Speed |  |  |  |
| Typical Sections and Clear Zone |  |  |  |
| AADT/Traffic Projections |  |  |  |
| Geometric Design Elements that are changing |  |  |  |
| Preliminary Drainage/Storm Sewer |  |  |  |
| ICE Reviews |  |  |  |
| Roundabout Reviews |  |  |  |
| Recreation Considerations |  |  |  |
| Park and Ride |  |  |  |
| Unique Design Requirements |  |  |  |
| Design Justifications |  |  |  |
| Connecting Highway Changes and Status |  |  |  |
| Commitments |  |  |  |
| NHS status |  |  |  |

*Note:  Review agenda provides a guide for possible discussion topics.  Designer shall modify agenda and provide additional information based on the specific project needs.

How to fill out the Agenda – Delete once agenda is completed.

- Location & Purpose and Need of Project – Discuss Location and see guidance for Purpose and Need in the resource library.

- FIIPs Improvement Concept Code

  - At Conceptual Scope:

  - Current Improvement Concept (if different):

- Improvement Strategy: (Perpetuation, Rehabilitation, Modernization.)

- Results of the Safety Certification Process

- Project Schedule/Estimate Discuss any changes and what caused the change. Add non-let project ids if they have been created.

- Change Management Refer to Region’s Change Management Procedures

- Funding Participation and Local Agreements (SMMA & SMFA)

  - Status/Approval Date

- Project IDs created for:  If non-let project ids need to be created, get estimate from area leads and request non-let project ids to be created.

Real Estate:      Railroad:       Utilities:

Project Breakdown:

- Real Estate Needs – Discuss any Real Estate needs

- Plat Needs – Discuss plats needs

- Driveway Access- Discuss any potential driveways.

- Bicycle/Pedestrian Accommodations – Discuss curb ramp needs and proposed types and bike accommodations.

- Pavements Is the metamanger pavement recommendation the best option? +/- 1 for pavement treatment type. This is a CIR candidate?

- Soils –  are there any known soils issue or frost heaves

- Environmental Process

  - Preliminary Known Risks of the RBEST

  - Agency Coordination draft letters (DNR, COE, Native Americans, etc) Preliminary Comment Request Letter is sent when all alternatives and specific pipes & work areas are known.

- Water Management Are there risks associated with water resources

- Structure Maintenance – Go over WiSams recommendations, Primary & secondary work and Box Culvert improvements. If known

- Roadway Maintenance

  - Encroachments & Roadside Hazards. Discuss items that need revocable permits, maintenance will be delegated the removal of or other items that are issues.

  - Culverts – Discuss if pipes are being replaced, left in place, lined and who will be doing the work. County Forces or through the let project.

- Traffic Operations

  - OSOW, ITS, Signals, Lighting, Safety, Work zone, Crosswalk Permits, Signing & Pavement Marking Discuss any existing or proposed information

- Utility Coordination

  - Utility concerns – Discuss any potential utilities that could cause issue with design later or high dollar compensable & is there a need for a project specific meeting with the Utility Department for further discussion?

  - Utility Coordination Task List discuss responsibilities

- Railroad Coordination

  - Railroad within 1000’ of project or detour?

  - Railroad Impacts

- Survey Needs

- Public Involvement

- Discuss Comments Made Prior to Meeting – Discuss comments that affect multiple departments. Not all comments need to be discussed.

Project Data (Include and expand on those that apply to project) These do not have to be discussed during the meeting only for reference, but table needs to be part of the agenda.

  - Design Speed –Document current and proposed.

  - AADT/Traffic Projections – Document current and future, construction and design. Any turning movement counts if they were completed.

  - Typical Sections and Clear Zone – Documents existing and proposed for each segment with the stationing.

  - Geometric Design Elements that are changing - Document what geometrics are changing in the project.

  - Preliminary Drainage/Storm Sewer – Document the existing drainage and storm sewer

  - ICE Review – Documents existing intersection control and proposed alternatives

  - Roundabout Review – What are the next steps for review

  - Recreation Considerations - Document if there are any big attractions that could possibly cause issues with staging or construction and any special design considerations.

  - Park & Ride - Document any park & rides in the area and work that needs to be done in coordination of the construction project.

  - Unique Design Requirements - Document any existing or proposed elements outside of the normal roadway criteria.

  - Design Justification (Exceptions to Standards/Substandard Features) –Documents any existing sub standards and potential.

  - Connecting Highway Changes - Document existing and proposed connecting highway limits.

  - Commitments – Documents commitments to the public, legislation, other agencies, et cetera.

  - NHS Status – Document NHS or non-NHS highway