## Slide 1: Work Zone Traffic Control Presentation
2018 NE Construction Training
March 22, 2018

## Slide 2: Work Zone Topics
Standard Spec 643 Rewrite/ASP 6
Flagging Issues
Drop-offs
WisTMP
Temporary Pedestrian Accommodations
SDD Changes for 2018
Lane Closure System Entries

## Slide 3: Standard Spec 643 Rewrite/ASP 6
Changes
  Added new devices to APL list
  Added 42” cones (Grabber Cone/Slimline Channelizer)
  TC Device Placement/Removal

## Slide 4: Standard Spec 643 Rewrite/ASP 6
Changes
  Removed TC Detour and Detour Signs
  Added new Traffic Control each bid item (643.5000)

## Slide 5: Standard Spec 643 Rewrite/ASP 6
ASP 6 (effective with December 2017)

## Slide 6: Flagging Issues
Follow Flagger’s Handbook
Do’s
  Wear proper PPE
  Be visible and attentive
  Plan escape route for errant vehicles
  Slow/Stop paddle in good and visible condition
Don’ts
  Turning back to traffic
  Leave flagging advance signage up
  Sit down
  Stand next to your vehicle
2019 Flagging Certification through ATSSA or NSC?

## Slide 7: Flagging Issues
Proper Flagging Techniques

## Slide 8: Flagging Issues
Proper Flagging Techniques

## Slide 9: Flagging Issues
Improper Flagging Techniques

## Slide 10: Flagging Issues
Improper Flagging Techniques

## Slide 11: Flagging Issues
Improper Flagging Techniques

## Slide 12: Drop-offs

## Slide 13: Drop-offs
Issues at the edge of paved/gravel shoulder interface

## Slide 14: Drop-offs
Issues at the edge of paved/gravel shoulder interface

## Slide 15: WisTMP
Attaching Project Amendments to the WisTMP
FDM 11-50-5.7.5 - Monitor TMP
FDM 11-50-5.7.6 Post Construction Project Evaluation
  Did queue exceed what was approximated in the analysis of the TMP?
  Did the mitigation strategies work?
  What changes were made during construction that impacted the TMP? (allowable lane closure hours, work hours, etc)
  Total number if incidents/crashes that occurred?
  Any complaints from public?
Project Close out at the end of the project
Notes: Attach amendments (after 90% approval) to the WisTMP so we have better documentation
Construction Staff needs to be monitoring the TMP to make sure mitigation strategies are effective, the queue and delay is what was predicted in the TMP analysis, lane closure hours are acceptable (could they be extended or do they need to be shortened), documented complaints from the traveling public, incidents occurring in the work zone.
Attach Post Evaluation summary document to WisTMP that includes information provided in 11-50.5.7.6 (there is a bulleted list of information that should be documented)
Reminder to PM’s to change project from 90% to marked as completed for Project Close Out in the TMP System

## Slide 16: Temporary Pedestrian Accommodations

## Slide 17: Temporary Pedestrian Accommodations

## Slide 18: Temporary Pedestrian Accommodations

## Slide 19: Temporary Pedestrian Accommodations

## Slide 20: Temporary Pedestrian Accommodations

## Slide 21: SDD Updates
SDD 15D33 – One Lane Road w/ Temp Signals (Revised)
SDD 15D39 - Drop-offs (Revised)
SDD 15D40-1A – Lane Shift for Multi-lane, Divided Roadway(New)
Notes: -Drop-off’s SDD covers when and where “Uneven Lanes” signage needs to applied, as well as “Low Shoulder” and “Shoulder Drop-off” signs for any work on the shoulders

## Slide 22: Lane Closure System Entries
STSP 108-057

## Slide 23: Lane Closure System Entries
Available Width Definition

## Slide 24: Lane Closure System Entries
Available Width Definition

## Slide 25: Lane Closure System Entries
Available Width Definition

## Slide 26: Lane Closure System Entries
Available Width Definition

## Slide 27: Questions?
Contact Information
  Joshua Falk
  Work Zone/TC Engineer
  joshua.falk@dot.wi.gov
  920-366-8033