**6240-26-00 Upcoming Schedule**

|  |  |
| --- | --- |
| * + Project Schedule | Environment Report July 2014  60% Plans August 2014  Design Study Report August 2014  Transportation Project Plat October 2014  90% Plans/Pre-P.S.&E. December 2015  P.S. & E. August 2016  Letting January 2017  Construction 2017 |