## Slide 1: Project 1020-06-61 IH 94 Hudson, WI Precast Panels

## Slide 2: Urban Interstate – 4.5 miles

## Slide 3: Westbound Hourly Traffic

## Slide 4: Eastbound Hourly Traffic

## Slide 5: Example Lane Restrictions

## Slide 6: Construction Staging Plan

## Slide 7: Patch Layout

## Slide 8: Saw

## Slide 9: Patch Removal

## Slide 10: Dowel Bars

## Slide 11: Grading for Panels

## Slide 12: Ready for Panel

## Slide 13: Setting of a Panel

## Slide 14: Panel Set

## Slide 16: Work Near a Structure

## Slide 17: Concrete Joints and Tolerances

## Slide 18: Concrete Joints and Tolerances