PROJECT DESCRIPTION

Project ID 1000-90-00/90

STH 794 STH 94

INT / Pennsylvania and Barker

VAR HWY

Southeast Region Wide

The Wisconsin Department of Transportation, SE Region, is working on the design of sidewalk handicap improvement at the IH 794/Pennsylvania Avenue/Edgerton Avenue Intersection in the City of Cudahy, Milwaukee County; and the IH 94 Ramp/Barker Road intersection in the Town of Brookfield, Waukesha County. See Exhibit 1 for the project location maps.

Improvements include:

IH 794/Pennsylvania Avenue/Edgerton Avenue Intersection:

- Sidewalk and handicap ramp installation, median modification, adding crosswalk pavement marking, installing stop bar pavement marking, installing pedestrian signal poles, bases and push buttons; and replacing concrete curb & gutter.

IH 94 WB Exit Ramp / Barker Road (CTH Y) Intersection:

- Sidewalk and handicap ramp installation, median modification, adding crosswalk pavement marking, installing stop bar pavement marking, installing pedestrian signal poles, bases and push buttons; and replacing concrete curb & gutter.

The existing typical will remain the same and additional right of way is not expected to be required.  The existing posted speed limits are not planned to change with this project.  WisDOT is currently reviewing the project to determine if it will be put on the Screening List for both archaeological and historical.

One Local Officials Meetings will be held to obtain input from the locals.  The project has a PS&E date of May 1, 2020.  Construction is tentatively scheduled for 2021 and will be constructed under traffic with use of staged traffic and lane closures.

Reem Shahin, P.E., Project Supervisor

Brian Pluemer, P.E., Project Manager

N:\PDS\Projects\10009200\DESIGN\Project Description 10009200.doc