!; RFI #; Rev; Subject; Bid Package; To Company; To Contact; Sent; Due; Clarification Sent; Answered; + / - Due Date. Awaiting Consultant Review. RFI-00065; 0; Development Roads - WCVW Draft PSE Plans for review; 02A; Jacobs Engineering Group, Inc.; Owara, Harvey;Sheng, jeff; 09-05-2018; 12-01-2018. RFI-00075; 0; Development Roads - Proposed Braun Road Design, County H to 90th St.; 02A; Foxconn Electronics, Inc.;Jacobs Engineering Group, Inc.; Brandherm, Robert;Chen, Kevin;Chiu, James;Guerts, Doug;Miao, Eric;Owara, Harvey;Sheng, jeff; 11-07-2018; 11-28-2018. Total # of Items: 2.. Total # of Items: 2...