December 19, 2018

**List of Plan Updates**

**REV 1**

**Wisconn Valley Way, Village of Mt. Pleasant**

**CTH KR to STH 11**

**Local Street**

**Racine County, Wisconsin**

**Design Project ID: 2704-00-06**

**Construction Project ID: 2704-00-76**

The following is a list of the design changes since the 1078 plan dated 9-5-2018.

These changes are reflected in the 1078 **REV 1** plan dated 12-19-2018.

Roadway

1. The intersection of Wisconn Valley Way and STH 11 was shifted approximately 1000’ to the west.
2. Roadway alignment of Wisconn Valley Way was revised from STA 581+47 up to STH 11.
3. Three sign structures were added (2 on WVW, 1 on Braun).

Utilities

1. ITS plans added.
2. Lighting plans updated due to revised roadway alignment.
3. Traffic signal plan revised to reflect the new intersection of Wisconn Valley Way and STH 11.

Drainage

1. Storm sewer trunk line alignment and profile updated due to revised roadway alignment.
2. Storm sewer trunk line pipe size from Detention Pond K up to STH 11 revised from elliptical pipe to circular pipe.