CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 9/8/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 1 | 2 | 3 | 4 | 5 | 6 |
| DILHR Pamphlet Given Date | 10/6/2017 |  |  |  |  | 10/6/2017 |
| Plat, Appraisal & Names Given to Owner Date | 10/6/2017 |  |  |  |  | 10/6/2017 |
| Appraisal Waived Date |  |  |  |  |  | 10/27/2017 |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date |  |  |  |  |  |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price | $1,100 | $900 |  |  |  | $300 |
| Type of Conveyance Signed & Recorded Date |  |  |  |  |  | TLE 12/13/2017 |
| Negotiation Diary Completed & Signed Date |  |  |  |  |  |  |
| Statement to Construction Engineer Date |  |  |  |  |  | 10/27/2017 |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 9/8/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 7 | 8 | 9 | 10 | 11 | 12 |
| DILHR Pamphlet Given Date | 10/6/2017 |  |  |  |  | 10/6/2017 |
| Plat, Appraisal & Names Given to Owner Date | 10/6/2017 |  |  |  |  | 10/6/2017 |
| Appraisal Waived Date | 11/02/2017 |  |  |  |  | 11/02/2017 |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date |  |  |  |  |  |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price | $300 |  |  |  |  | $300 |
| Type of Conveyance Signed & Recorded Date | TLE 12/13/2017 |  |  |  |  | TLE 12/13/2017 |
| Negotiation Diary Completed & Signed Date | 01/22/2018 |  |  |  |  | 01/22/2018 |
| Statement to Construction Engineer Date | 11/02/2017 |  |  |  |  | 11/02/2017 |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 9/8/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 13 | 14 | 17 | 18 | 19 | 20 |
| DILHR Pamphlet Given Date | 10/06/2017 | 10/6/2017 |  |  | 10/06/2017 |  |
| Plat, Appraisal & Names Given to Owner Date | 10/06/2017 | 10/6/2017 |  |  | 10/6/2017 |  |
| Appraisal Waived Date | 1/04/2018 | 1/4/2018 |  |  |  |  |
| Appraisal Report Date |  |  |  |  | 12/01/2017 |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date |  |  |  |  | 11/06/2017 |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  | 11/06/2017 |  |
| Owner’s Appraisal Report Date |  |  |  |  | 10/23/2017 |  |
| Acquisition Price | $300.00 | $300.00 |  |  | $2,700.00 |  |
| Type of Conveyance Signed & Recorded Date | TLE | TLE |  |  | WD |  |
| Negotiation Diary Completed & Signed Date |  |  |  |  |  |  |
| Statement to Construction Engineer Date | 1/04/2018 | 1/04/2018 |  |  | 1/04/2018 |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 22 | 23 | 24 | 25 | 27 | 28 |
| DILHR Pamphlet Given Date |  |  |  |  |  |  |
| Plat, Appraisal & Names Given to Owner Date |  |  |  |  |  |  |
| Appraisal Waived Date |  |  |  |  |  |  |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date |  |  |  |  |  |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price |  |  |  |  |  |  |
| Type of Conveyance Signed & Recorded Date |  |  |  |  |  |  |
| Negotiation Diary Completed & Signed Date |  |  |  |  |  |  |
| Statement to Construction Engineer Date |  |  |  |  |  |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 29 | 30 | 32 | 33 | 34 | 35 |
| DILHR Pamphlet Given Date | 10/6/2017 | 10/6/2017 |  |  | 10/6/2017 |  |
| Plat, Appraisal & Names Given to Owner Date | 10/6/2017 | 10/6/2017 | 10/6/2017 | 10/6/2017 | 10/6/2017 |  |
| Appraisal Waived Date | 11/02/2017 | 2/6/2018 |  |  | 11/02/2017 |  |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date |  |  |  |  |  |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price | $1,300 |  |  |  | $600 |  |
| Type of Conveyance Signed & Recorded Date | TLE | TLE |  |  | TLE 12/13/2017 |  |
| Negotiation Diary Completed & Signed Date | 01/22/2018 |  |  |  | 01/22/2018 |  |
| Statement to Construction Engineer Date | 11/02/2017 | 2/6/2018 |  |  | 11/02/2017 |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 37 | 38 | 39 | 40 | 42 | 43 |
| DILHR Pamphlet Given Date | 10/6/2017 | 10/6/2017 |  | 10/06/2017 | 10/06/2017 |  |
| Plat, Appraisal & Names Given to Owner Date | 10/6/2017 | 10/6/2017 |  | 10/06/2017 | 10/06/2017 |  |
| Appraisal Waived Date | 11/02/2017 | 11/02/2017 |  | 12/13/2017 | 11/02/2017 |  |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date |  |  |  | 09/19/2017 | 09/19/2017 |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price | $300 | $300 |  | $500 | $300 |  |
| Type of Conveyance Signed & Recorded Date | TLE 12/13/2017 | TLE 12/13/2017 |  | TLE | TLE |  |
| Negotiation Diary Completed & Signed Date | 01/22/2018 | 01/22/2018 |  |  |  |  |
| Statement to Construction Engineer Date | 11/02/2017 | 11/02/2017 |  | 12/13/2017 | 11/02/2017 |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 44 | 45 | 47 | 48 | 49 | 50 |
| DILHR Pamphlet Given Date | 10/6/2017 |  | 10/6/2017 | 10/6/2017 |  |  |
| Plat, Appraisal & Names Given to Owner Date | 10/6/2017 |  | 10/6/2017 | 10/6/2017 |  |  |
| Appraisal Waived Date | 2/6/2018 |  | 2/6/2018 | 11/02/2017 |  |  |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price | $300 |  | $300 | $300 |  |  |
| Type of Conveyance Signed & Recorded Date | TLE |  | TLE | TLE |  |  |
| Negotiation Diary Completed & Signed Date |  |  |  |  |  |  |
| Statement to Construction Engineer Date | 2/6/2018 |  | 2/6/2018 |  |  |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 52 | 53 | 54 | 55 | 57 | 58 |
| DILHR Pamphlet Given Date | 10/6/2017 | 10/06/2017 | 10/06/2017 | 10/06/2017 | 10/06/2017 | 10/06/2017 |
| Plat, Appraisal & Names Given to Owner Date | 10/6/2017 | 10/06/2017 | 10/06/2017 | 10/06/2017 | 10/06/2017 | 10/06/2017 |
| Appraisal Waived Date | 10/30/2017 | 11/02/2017 | 11/25/2017 | 10/19/2017 | 11/02/2017 | 11/02/2017 |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price | $600 | $300 | $300 | $300 | $300 | 300 |
| Type of Conveyance Signed & Recorded Date | TLE 12/13/2017 | TLE | TLE | TLE | TLE | TLE |
| Negotiation Diary Completed & Signed Date | 01/22/2018 |  |  |  |  |  |
| Statement to Construction Engineer Date | 10/29/2017 | 11/02/2017 | 11/22/2017 | 10/19/2017 | 11/02/2017 | 11/02/2017 |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 59 | 60 | 62 | 63 | 64 | 65 |
| DILHR Pamphlet Given Date |  | 10/06/2017 |  | 10/6/2017 | 10/06/2017 |  |
| Plat, Appraisal & Names Given to Owner Date |  | 10/06/2017 |  | 10/6/2017 | 10/06/2017 |  |
| Appraisal Waived Date |  | 10/18/2017 |  | 10/30/2017 | 12/07/2017 |  |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date | 09/19/2017 | 09/19/2017 |  |  | 09/19/2017 | 09/19/2017 |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price |  | $300 |  | $1,400 |  |  |
| Type of Conveyance Signed & Recorded Date |  | TLE |  | TLE 12/13/2017 | TLE |  |
| Negotiation Diary Completed & Signed Date |  |  |  | 01/22/2018 |  |  |
| Statement to Construction Engineer Date |  | 10/18/2017 |  | 10/29/2017 | 12/07/2017 |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 67 | 68 | 69 | 70 | 72 | 73 |
| DILHR Pamphlet Given Date |  | 10/06/2017 | 10/06/2017 | 10/06/2017 |  |  |
| Plat, Appraisal & Names Given to Owner Date |  | 10/06/2017 | 10/06/2017 | 10/06/2017 |  |  |
| Appraisal Waived Date |  | 11/02/2017 |  | 10/23/2017 |  |  |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price |  | $300 |  | $300 |  |  |
| Type of Conveyance Signed & Recorded Date |  | TLE |  | TLE |  |  |
| Negotiation Diary Completed & Signed Date |  |  |  |  |  |  |
| Statement to Construction Engineer Date |  | 11/02/2017 |  | 10/23/2017 |  |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 74 | 75 | 77 | 78 | 79 | 80 |
| DILHR Pamphlet Given Date |  | 10/06/2017 | 10/06/2017 |  | 10/06/2017 |  |
| Plat, Appraisal & Names Given to Owner Date |  | 10/06/2017 | 10/06/2017 |  | 10/06/2017 |  |
| Appraisal Waived Date |  | 11/02/2017 | 11/02/2017 |  | 10/20/2017 |  |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price |  | $500 | $700 |  | $400 |  |
| Type of Conveyance Signed & Recorded Date |  | TLE | TLE |  | TLE |  |
| Negotiation Diary Completed & Signed Date |  |  |  |  |  |  |
| Statement to Construction Engineer Date |  | 11/02/2017 | 11/02/2017 |  | 10/20/2017 |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 82 | 83 | 84 | 85 | 87 | 88 |
| DILHR Pamphlet Given Date | 10/06/2017 | 10/06/2017 |  |  |  | 10/06/2017 |
| Plat, Appraisal & Names Given to Owner Date | 10/06/2017 | 10/02/2017 |  |  |  | 10/06/2017 |
| Appraisal Waived Date | 11/02/2017 | 11/02/2017 |  |  |  | 1/04/2018 |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 | 09/19/2017 |
| Offering Price Approved by LPA Date |  |  |  |  |  |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price | $700 | $300 |  |  |  |  |
| Type of Conveyance Signed & Recorded Date | TLE | TLE |  |  |  |  |
| Negotiation Diary Completed & Signed Date |  |  |  |  |  |  |
| Statement to Construction Engineer Date | 11/02/2017 | 11/02/2017 |  |  |  |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title

CERTIFICATION OF LOCAL PUBLIC AGENCY (LPA) RIGHT OF WAY ACQUISITION

lpa3028    04/2010

To:       Region, Attn: LPA Coordinator

| Project Start Date 2019 | Construction Project ID No. 1650-07-01 |  | Right of Way Project No. 1650-07-21 |  | Letting Date 12/11/2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Highway or Road USH 61 | County Grant |  | Acquiring Agency WisDOT |  | Relocation Order Date 3/30/2017 |  |
| Environmental Impact Statement Approval Date | Design Study/PR37 Approval Date |  | Encroachments to be Removed Parcel No.(s) |  | Relocation Assistance Parcel No.(s) |  |
| Parcel No. | 89 |  |  |  |  |  |
| DILHR Pamphlet Given Date |  |  |  |  |  |  |
| Plat, Appraisal & Names Given to Owner Date |  |  |  |  |  |  |
| Appraisal Waived Date |  |  |  |  |  |  |
| Appraisal Report Date |  |  |  |  |  |  |
| Appraisal Report Review by LPA |  |  |  |  |  |  |
| Offering Price Approved by LPA Date |  |  |  |  |  |  |
| Approved Offering Price/Administrative Settlement |  |  |  |  |  |  |
| Owner’s Appraisal Report Date |  |  |  |  |  |  |
| Acquisition Price |  |  |  |  |  |  |
| Type of Conveyance Signed & Recorded Date |  |  |  |  |  |  |
| Negotiation Diary Completed & Signed Date |  |  |  |  |  |  |
| Statement to Construction Engineer Date |  |  |  |  |  |  |

I certify, pursuant to 23 CFR 635.309, and other FHWA regulations as appropriate, that all land interest and parcels required for the project ID and highway named above have been fully acquired.

Name of Local Public Agency

Date	Officer Signature

Title