|  | Division of Transportation System Development Southwest Region 3550 Mormon Coulee Road La Crosse, WI 54601 | Scott Walker, Governor Dave Ross, Secretary Internet:www.wisconsindot.gov Telephone: (608) 785-9022 FAX: (608) 785-9969 Email: DOTDTSD5LaCrosse@dot.wi.gov |
| --- | --- | --- |

April 10, 2018


JIM BIRKENHEIER                                                                                                         TRANS 220 PROJECT
Wisconsin Independent Network, LLC
Suite 219
800 Wisconsin Ave
Eau Claire WI 54703

| RE:. | Design Project ID: 1650-07-01 Construction Project ID: 1650-07-71 MADISON STREET, C LANCASTER CHERRY STREET TO CITY LIMITS STREET USH 61, GRANT COUNTY. |
| --- | --- |

Mr. Birkenheier,

This letter is to inform Wisconsin Independent Network, LLC (WIN) that the Department has received the proposed work plan, submitted March 27th, 2018 for the subject project.

Upon review, the proposed work plan does not provide enough information to determine if the proposed work is compatible with the highway project.  Per Trans 220.05(7), Wis. Adm. Code, “The department shall review the work plan to ensure compatibility with permit requirements, the improvement plans and construction schedule, reasonableness of relocation scheme and reasonableness of cost for compensable work.”  In its current state, the submitted workplan does not provide the detail needed to properly review and approve a relocation plan.  The department is unable to determine if there is only one conflict that will be addressed during construction or twenty.  Unknown utility conflicts that could have been determined during design have the potential to cause significant delays during construction.

Trans 220.05(5), Wis. Adm. Code states that “the work plan shall include… whether the work will be done prior to highway construction and which work will be necessary to coordinate the work of the contractor; when the work will be started and the length of time in working days required to complete the work.”  Enclosed is a copy of the proposed work plan along with comments for WIN’s use.  Please review these comments, make any necessary changes to the work plan, and resubmit the work plan to Brett Peterson, consultant utility coordinator (email: bpeterson@oesllc.com phone: 608-241-6710).  Please note that Ch. Trans 220.05(7), Wis. Adm. Code requires that you resubmit your work plan within 30 calendar days of receipt of this letter.

I would like to thank you in advance for your cooperation and assistance in our project development efforts.  If you have any questions about this project, please contact me.



Shane Smith
Utility Coordinator
Southwest Region La Crosse Office
(608) 789-5953
Shane.Smith@dot.wi.gov

Enclosures:  As stated

CC: Jenny Fredrickson WisDOT Supervisor

Craig Fisher: WisDOT Project Manager

Brett Peterson: Designer